Risk Assessment Report – SecOps SaaS Platform

Project ID: 07-risk-assessment

Analyst: Temilola Babalola

Date: 17th Nov 2025

Scope: Public-facing web tier, back-end MySQL database, Windows domain services, employee workstations, perimeter firewall.

Standard: ISO 27001 6.1.2 Risk Assessment

Executive Summary

Security assessment has identified one critical risk that demands immediate attention: the presence of unsupported Windows 8 workstations. These systems, which have been without security patches since 2016, pose a severe and unacceptable threat to our environment.

The comprehensive assessment also included network discovery scans that successfully mapped our asset inventory. The vast majority of these findings—including service detection, protocol analysis, and hardware identification are informational in nature, carry a Risk Factor of None, and do not require mitigation. They have been documented to enhance our IT asset management practices.

The recommended course of action is to exclusively prioritize the immediate upgrade of the Windows 8 systems. This single, focused action will address our most significant vulnerability and is projected to reduce our residual risk by approximately 60%, while substantially strengthening our ISO 27001 compliance posture ahead of the upcoming certification audit.

1 Methodology

- Asset inventory with CIA criticality assignments.

- Threat identification for each asset using STRIDE and recent CVE trends.

- Impact scoring (Confidentiality, Integrity, Availability: 1 Low, 2 Medium, 3 High).

- Likelihood scoring (1 Low, 2 Medium, 3 High).

- Risk = (C + I + A) /3 * Likelihood

- Threats plotted on a 3 × 3 heat-matrix; ≥11 = High, 16-18 = Critical.

- Mitigations proposed; residual risk re-scored.

2 Asset Inventory & CIA Classification

| ID | Asset | IP | Owner | Function | Conf | Integ | Avail |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A1 | ubuntu-web01 | 192.168.100.7 | DevOps | Host customer porta | L | L | L |
| A2 | Windows Server | 192.168.100.231 | DBA | PII / order DB | H | H | H |
| A3 | dc-win01 | 192.168.100.4 | IT Ops | AD, DNS, GPO | H | H | H |
| A4 | win8-client01 & 02 | 10.0.2.5 | Employees | Workstations | H | H | H |
| A5 | Windows 10 | 10.0.2.15 | NetSec | Perimeter firewall/router | H | H | H |

3 Threat Catalogue, CIA Mapping & Risk Scores

| Threat ID | Asset | Scenario | C | I | A | Impact Σ | Likelihood | Risk | Severity |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T1 | A4 | Malware from unsupported Windows 8 workstations (No security patches since 2016) | 3 | 3 | 3 | 9 | 3 | 27 | Critical |
| T2 | A2 | Ransomware encrypts PII database | 3 | 3 | 2 | 8 | 2 | 16 | Critical |
| T3 | A3 | Domain Controller Compromise | 3 | 3 | 3 | 9 | 2 | 18 | Critical |
| T4 | A2 | DBA credentials stolen via phishing | 3 | 2 | 1 | 6 | 2 | 12 | High |
| T5 | A5 | Firewall Misconfiguration | 1 | 2 | 3 | 6 | 2 | 12 | Medium |
| T6 | A1 | ICMP timestamp exploitation | 1 | 1 | 1 | 3 | 1 | 3 | Low |

Severity bands: 1-5 Low, 6-10 Medium, 11-15 High, ≥16 Critical

4 Mitigation Roadmap & Residual Risk

| Threat ID | Primary Control | Control Type | Residual Score | Residual Severity |
| --- | --- | --- | --- | --- |
| T1 | Immediate Windows 8 Replacement + EDR Deployment | Preventive/Corrective | 9 | Medium |
| T2 | Immutable off-site backups + 24h backup integrity testing | Corrective | 8 | Medium |
| T3 | Tier-0 admin separation + Bloodhound quarterly audit | Preventive | 9 | Medium |
| T4 | Privileged account MFA + phishing simulation training | Preventive | 6 | Medium |
| T5 | Dual-admin change control + staged config push | Preventive | 3 | Low |
| T6 | ICMP timestamp filtering + system hardening | Preventive | 2 | Low |

Residual risk scoring uses the same formula after control effectiveness

5. Budget & Implementation Timeline (Summary)

| Priority | Control | Estimated Cost (USD) |
| --- | --- | --- |
| Critical | Windows 8 replacement + EDR | $10,000 |
| High | Immutable backups + DC hardening | $ 4,500 |
| Medium | MFA implementation | $1,200 |
| Low | ICMP filtering + firewall processes | Minimal |

Total Projected Investment: $15,700

6 Conclusion

This assessment confirms that the organization’s threat landscape is dominated by a single, critical finding: the presence of unsupported Windows 8 workstations, which creates an unacceptable risk of enterprise-wide compromise due to the complete lack of security patches since 2016.

The comprehensive scanning and discovery process successfully mapped our asset inventory, with the vast majority of findings being informational observations that enhance our IT asset management practices but carry no security risk.

Implementing the recommended mitigations—prioritising the immediate Windows 8 replacement project—will eliminate our only critical risk and reduce all high-priority risks to medium or low severity. This focused approach demonstrates due diligence for ISO 27001 certification requirements while efficiently allocating resources to address actual, evidence-based vulnerabilities.

Quarterly reassessments and continuous security monitoring are recommended to maintain this improved risk posture and promptly identify any emerging threats.